**4th Week Progress Report**

**Progress**

- analyzed the scan logs, made a reporting script, corrected several errors, reported unsolvable errors to Martin

- Have gotten the scanner running continuasly in a docker image on the test server.

**Non-Blocking Issues**

No New

(Previous)

- Need to add Alarm system to project. Didn’t quote for that originally.

- 3 fields in the data mapping previously done are mapped incorrectly. Currently leaving them as is because I fear that if I change them it would have negative impact on existing data or systems.

- Linux server’s operating system (Centos 7.9) is going to be End of Life’d June 2024. This system will need to be upgraded at some point preferably before it is End of Life and no longer receiving security updates.

**Blocking Issues**

- None

**Next Weeks Plans**

- would like to start addressing Alarm system